CITS3200 Group 53

Sprint 1 Deliverables

Osteomap Skeletal Inventory

Table Of Contents

Scope of Work	2

1.0 Document Purpose and General Goals	2

General Goals	2

2.0 Current System	2

3.0 Proposed System	2

3.1 Overview	3

3.2 Functional Requirements	3

3.3 Non-Functional Requirements	3

3.4 Error Handling	4

3.5 System Interfaces	4

3.6 Environment Where App Will Be Used	4

4.0 Scope Boundaries	4

4.1 Included in the Current Scope	4

5.0 Constraints and Assumptions	5

6.0 System Model	5

Data Dictionary	5

6.5 Database Relationships	5

7.0 User Interface and Navigation Path	5

8.0 Possible Extensions	6

9.0 Artificial Intelligence Usage	6

Skills and Resources Audit	6

1. Introduction	6

2. Skills we need for this project	6

3. Team skills matrix	7

4. Team Skill Evaluation	9

4.1 Team strengths (average >= 3.5)	9

4.2 Skills that could be stronger (avg 2.5-3.4)	9

4.3 Skill gaps (avg 1.5-2.4)	9

4.4 Critical Gaps (avg < 1.5)	10

4.5 Team Strengths	10

5. Learning plan	10

6. Tools and resources	11

6.1 Setup actions	12

7. Skill-related risks (for the Risk Register)	12

8. Conclusion	12

Risk Register	12

Project Acceptance Tests	14

Test A: Creating a Skeletal Inventory and Entering Metadata	14

Introduction and Overview	14

Test Specification	14

Test Description	15

Test Analysis Report	16

Test B: Selecting/Colouring Bones by Changing Their Condition	16

Introduction and Overview	16

Test Specification	16

Test Description	17

Test Analysis Report	18

Test C: Offline Operation and Data Persistence	18

Introduction and Overview	19

Test Specification	19

Test Description	19

Test Analysis Report	20

Test D: Bone Search and Navigation	20

Introduction and Overview	20

Test Specification	20

Test Description	20

Test Analysis Report	21

Test E: Import and Export	21

Introduction and Overview	21

Test Specification	21

Test Description	22

Test Analysis Report	22

Set of Stories	22

# Scope of Work

Version: R0.1

Date of Submission: August 12, 2026

Audience: Client, project coordinator, project auditor

Project team: James Caporn, Andoni Karafilakis, Yupei Zhou,

Shakeel Jaumally, Thisen Malalasena, Tinashe Nemacha

## 1.0 Document Purpose and General Goals

This document defines the agreed direction and purpose of the OsteoMap Skeletal Inventory project for Sprint 1. It adapts the STARS Requirements Analysis Document structure (found on LMS) to the needs of our project and provides a testable baseline for design and implementation.

## General Goals

Provide a practical mobile recording tool for researchers working with skeletal remains.

Allow users to record bone states directly on clickable SVG bone zones.

Support fieldwork where an internet connection is absent, unreliable, or undesirable.

Store sites, contexts, skeletons, metadata, and bone-zone states locally on the user's device.

Support portable backups and reporting through CSV and PDF imports and exports.

Keep our goals achievable within the semester limit and avoid unjustified scope expansion.

## 2.0 Current System

Many researchers currently document skeletal completeness using manual recording methods, such as paper forms, printed skeletal diagrams, and Excel spreadsheets, rather than purpose-built digital applications. The client’s exact current recording workflow, including the forms, spreadsheets, diagrams, and reporting conventions used, has not yet been formally documented and should be confirmed.

The principal limitations addressed by this project are the reliance on time-consuming manual processes, the difficulty of recording detailed bone-zone information efficiently on a mobile device, the need to work without network access, and the need to preserve and transfer records without relying on paid cloud infrastructure.

## 3.0 Proposed System

### 3.1 Overview

OsteoMap will provide a mobile-optimised workspace organised around sites, contexts, and uniquely identifiable skeletons. Users will enter case metadata, select a front or rear skeletal view, pan and zoom the diagram, and assign a fixed state and associated colour to individual bone zones. Complex anatomical regions will open higher-fidelity SVG views for more detailed selection. Records will remain available offline in browser-managed device storage and may be imported or exported for backup or sharing.

### 3.2 Functional Requirements

| Capability | Requirement | Preliminary acceptance statement |
| --- | --- | --- |
| Mobile PWA | The system should be a mobile Progressive Web Application. | The interface is usable on supported smartphones (IOS and Android), can be installed from browser, and can launch as an application. |
| Offline storage | The system should store records offline with the greatest persistence possible. | A saved record remains available after the app is closed and reopened without a network connection. Storage limitations and backup guidance are communicated to the user. |
| Case import and export | The system should import and export cases in CSV and produce PDF reports (possible extension). | A user can export stored case data to CSV, import a valid supported CSV, and create a PDF containing the generated image, case, context, specimen, and optional fields. |
| Bone-zone categories | Each bone zone should support the states Complete, Absent, and Fragmentary. | Each selectable zone stores exactly one permitted state, or an ‘unrecorded’ default state. |
| Zone interaction | Selecting a bone zone should allow the user to change its state and associated colour. | A touch opens or cycles the state control, and the selected state is reflected consistently in both stored data and the SVG colour. |
| Higher-fidelity anatomy | Selecting the skull, pelvis, spine, or scapula should display a higher-fidelity SVG for more specific bone-zone selection. | Each named region opens the appropriate detailed view and selections are retained when the user returns to the whole-skeleton view. |
| Zonation method | The skeletal SVG assets should be divided into clickable bone zones defined by the agreed zonation method reference. | Every in-scope bone or detailed region is mapped to an approved zone identifier and can be selected independently where required. |
| Front and rear views | The system should provide front and rear skeletal views. | The user can switch views without losing recorded state, and each view presents the correct selectable anatomy. |
| Pan and zoom | The skeletal workspace should support pan and zoom interaction. | Users can reposition the canvas and zoom in or out sufficiently to select small zones without causing glitches/bugs. |
| Record hierarchy | The home page should manage unique sites, contexts, and skeletons, and every skeleton should be uniquely identifiable. | The user can navigate the Site > Context > Skeleton hierarchy and the system prevent or clearly resolves duplicate identifiers. |
| Bulk and whole-bone selection | The system should allow Select All for the skeleton and whole-bone selection in addition to individual zone selection. | The user can apply one state to the entire skeleton or a complete bone. The final one-click/two-click interaction is approved through UI testing. |
| Undo and redo | The bottom task bar should provide convenient Undo and Redo controls and preserve approximately the last ten actions. | At least ten recent mapping actions can be reversed in order and reapplied during the active editing session. |
| Edit and delete | The user should be able to edit, rename, and delete existing sites, contexts, and skeletons. | Available actions follow the hierarchy; changes are made locally, and delete operations require confirmation. |
| Metadata capture | Creation forms should capture site code, context, skeleton ID, age, sex, date, and notes. | Required fields are validated, configured age and sex values are selectable, notes accept free text, and saved metadata is shown with the correct skeleton record. |

### 3.3 Non-Functional Requirements

| Quality area | Requirement |
| --- | --- |
| Offline-first operation | After the initial installation, record-management and skeletal-mapping workflow should operate without network access. |
| Mobile usability | The interface should be designed primarily for touchscreen smartphones, with controls and selectable regions suitable for touch input. |
| Data durability | The implementation should use the most suitable browser storage available for structured local records. Because browser-managed storage cannot be guaranteed to be permanent, the system should support user-controlled exports as backups. |
| Responsiveness | Common actions such as opening a case, changing a zone state, switching views, and undoing an action should feel responsive under normal project data volumes. Excessive delays from poor data management should be avoided. |
| Portability | The application should run in agreed modern mobile browsers without requiring a platform-specific app-store build. |
| Reliability and integrity | State changes, metadata edits, imports, and exports should not silently corrupt or discard existing case data. Invalid operations should produce a clear explanation. |
| Cost | The deployed solution should not depend on paid cloud storage or other expensive server infrastructure for its core operation. |
| Privacy and security | Case data should remain local unless the user deliberately exports it. No authentication, or shared access is assumed in the current scope. |
| Learnability | A researcher or student familiar with skeletal recording should be able to complete the principal workflow with no training and without needing to understand the tech stack behind the implementation. |

### 3.4 Error Handling

- Creation form should identify missing or invalid required metadata before saving.

- An invalid, or incomplete CSV import should fail safely and explain the error.

- Deletion of a site, context, or skeleton should clearly state the effect & require confirmation.

- The application should warn the user when local storage is unable to complete a save.

- Interrupted or failed exports should not change the underlying saved case.

- Touch gestures for pan or zoom should be distinguished from taps intended to change bone-zone state.

### 3.5 System Interfaces

| Interface | Purpose |
| --- | --- |
| SVG assets | Anatomically prepared two-dimensional vector files containing stable identifiers for bones and bone zones. |
| Browser storage | Structured local storage used for sites, contexts, skeletons, metadata, mapped states, and relevant application settings. |
| CSV | Portable structured case data for backup, transfer, and analysis. The schema and validation rules require approval. |
| PDF | Printable human-readable case report containing the agreed skeletal image and case information. |
| PWA cache | Application files required to reopen and use the core workflow offline after the initial load. |

### 3.6 Environment Where App Will Be Used

The primary environment is field, (or laboratory) use on a smartphone, potentially in locations with no reliable internet access. The design should account for small screens, touch input, variable lighting, brief interruptions, and the possibility that users move between locations while retaining records on one device. No unusual environmental hardening of the device itself is included.

## 4.0 Scope Boundaries

### 4.1 Included in the Current Scope

- A mobile, installable, offline-first progressive web application.

- Local creation and management of sites, contexts, and unique skeletons.

- Metadata capture for site code, context, skeleton ID, date, age, sex, and notes.

- Front and rear SVG skeletal views with pan, zoom, and touch selection.

- Clickable zonation-method bone regions with Complete, Absent, and Fragmentary states and associated colours.

- Whole-bone, detailed-zone, and full-skeleton state application.

- Detailed SVG views for the skull, pelvis, spine, and scapula.

- Undo and redo for recent mapping actions.

- CSV import/export and PDF report export.

- Editing, renaming, and deletion of saved records.

## 5.0 Constraints and Assumptions

- The project must be completed within the time allotted to our team (the end of sprint 3)

- Core functionality must work without a network connection and without paid cloud infrastructure.

- Data persistence is constrained by mobile browser and operating-system storage policies. no browser storag can guarantee permanent retention.

- The application depends on accurate, client-approved SVG assets whose regions are divided and labelled according to the agreed zonation method.

- Touchscreen size and gesture behaviour limit how small a directly selectable zone can be on the whole-skeleton view, requiring detailed views for complex regions.

- Import and export must use the agreed CSV and PDF formats; changes to those formats may affect compatibility and testing effort.

## 6.0 System Model

## Data Dictionary

| Entity | Meaning | Attributes | Relationship/note |
| --- | --- | --- | --- |
| Site | Top-level collection | Unique site code | Contains one or more contexts. |
| Context | Record grouping within a site | context value/code; site reference | Belongs to one site and contains one or more skeletons. |
| Skeleton | Uniquely identifiable specimen record | Skeleton ID, date, age, sex, notes, context reference | Owns mapping records and is the principal unit of case work. |
| Skeletal View | Display configuration | Front/rear, whole skeleton or detailed region | Provides the SVG containing selectable bones and zones. |
| Bone | Named anatomical structure | Bone identifier, name, side where applicable | Contains one or more zones and may support whole-bone selection. |
| Bone Zone | Selectable anatomical area | bone reference, zonation-method label | Receives one recorded state for a skeleton. |
| Zone State Record | Recorded observation | zone reference, state, associated colour | Links one skeleton to one zone and its current value. |
| History Action | Undo/redo entry | Action type, affected zones, before values; after values, order | Stores at least the last ten mapping actions for the active edit history. |

### 6.5 Database Relationships

- A Site contains one or more Contexts.

- A Context belongs to one Site and contains one or more Skeletons.

- A Skeleton belongs to one Context and owns its metadata and Zone State Records.

- Each Zone State Record refers to one client-approved Bone Zone. Bones and Bone Zones are defined by versioned SVG assets rather than recreated separately for every skeleton.

## 7.0 User Interface and Navigation Path

Home: View and manage sites; access import and export functions.

Site: View and manage contexts associated with the selected site.

Context: View and manage skeletons associated with the selected context.

Skeleton form: Create or edit the skeleton identifier and metadata.

Mapping workspace: Switch front/rear views, pan/zoom, select zones/full bones, apply states, and use Undo/Redo.

Detailed regional view: Map higher-fidelity zones for the skull, pelvis, scapula, then return to mapping workspace.

Export or report: Create a CSV backup or PDF report for the selected case or agreed collection of cases.

## 8.0 Possible Extensions

| Item | Description |
| --- | --- |
| Colour-Blind Friendly Presentation | Either add ‘Pattern-Based’ bone zone states or add alternative colour palettes that correspond to different types of colour vision impairments. |
| Side-Unknown Feature | Allow the user to specify if they have identified a bone/zone and are unsure of which side of the body it belongs to (left/right). |

## 9.0 Artificial Intelligence Usage

Our client has authorized our group to use generative AI to assist in the development of the web application where appropriate. Evidence can be found in the project GitHub repository.

# Skills and Resources Audit

## 1. Introduction

This is our Skills and Resources Audit for Sprint 1. The purpose is to discern what skills the project actually needs, what our team already knows, and what we still need to learn before we start coding in Sprint 2. It also lists the tools and other resources we'll need.

The project is a mobile PWA that lets forensic and archaeological users record the state of human bones (complete, absent, fragmentary) on an interactive SVG skeleton. Data is stored offline in the browser, and users can export cases to CSV and PDF. The tech stack we agreed on is React + Vite for the frontend, Tailwind for styling, Dexie.js on top of IndexedDB for storage, and PanZoom for the SVG.

## 2. Skills we need for this project

We broke the technical skills into 14 categories based on the tech stack and the client requirements from our meeting on 4 August. Full list below:

A. Frontend Fundamentals: HTML, CSS, JavaScript and TypeScript. Basic stuff we use everywhere.

B. Frontend Framework & Build Tools: React for components, Vite to build, React Router for navigation between pages, Tailwind for styling.

C. State Management: A global store (Zustand or Redux) to keep track of the current skeleton and bone states. Also the Command Pattern for undo/redo (need to keep the last 10 actions).

D. Progressive Web App (PWA): Making the app installable and work offline. Needs Service Workers, a Web App Manifest, and the Vite PWA plugin.

E. Local Data Storage: IndexedDB through Dexie.js. Also need to design the schema (Site -> Context -> Skeleton -> Bone -> Zone) properly, because if the schema is wrong everything else breaks.

F. SVG Manipulation & Interaction

The skeleton is an SVG divided into clickable bone zones. Need to handle click/touch events on the SVG, use PanZoom for zoom/pan, and prepare the source SVG in Illustrator.

G. Mobile & Responsive Design: It's mobile-first, so touch events (tap, long press, pinch), responsive layouts and correct viewport setup.

H. File Import & Export: CSV export/import with PapaParse, PDF export with jsPDF or pdf-lib (needs to include the annotated skeleton image), file download with File-Saver.js.

I. Search: A search bar to find bones by name (especially the small ones in hands/feet). Fuse.js gives fuzzy search.

J. Forms & Validation: Forms to create/edit sites, contexts and skeletons metadata. React Hook Form + validation.

K. Testing: Unit tests (Vitest/Jest), component tests (React Testing Library), end-to-end tests (Playwright/Cypress).

L. Version Control: Git and GitHub. Feature branches, PRs, code review.

M. Deployment & CI/CD: GitHub Actions to run tests on every PR, deploy to Netlify/Vercel/GitHub Pages.

N. Debugging & Performance: Chrome DevTools, React DevTools, Service Worker debugging, testing on Safari iOS + Chrome Android, keeping SVG rendering fast.

## 3. Team skills matrix

Everyone rated themselves 1-5 on each skill (1 = never used it, 2 = heard of it, 3 = used a bit, 4 = comfortable, 5 = expert). We collected the ratings in a shared spreadsheet on 11 August 2026.

| Category | Skill | James | Andoni | Evan | Shakeel | Thisen | Tinashe | Avg |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. Frontend Fundamentals | HTML5 | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | CSS3 | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | JavaScript (ES6+) | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | TypeScript | 4 | 2 | 2 | 1 | 2 | 1 | 2.0 |
| B. Frontend Framework & Build Tools | React | 4 | 2 | 3 | 3 | 1 | 1 | 2.3 |
|  | Vite | 4 | 2 | 2 | 1 | 1 | 1 | 1.8 |
|  | React Router | 4 | 2 | 3 | 1 | 1 | 1 | 2.0 |
|  | Tailwind CSS | 4 | 2 | 2 | 1 | 2 | 1 | 2.0 |
| C. State Management | Zustand / Redux | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
|  | Command Pattern (Undo/Redo) | 1 | 1 | 1 | 1 | 1 | 3 | 1.3 |
| D. Progressive Web App (PWA) | PWA concepts | 4 | 3 | 2 | 1 | 1 | 1 | 2.0 |
|  | Service Workers | 4 | 2 | 2 | 2 | 2 | 1 | 2.2 |
|  | Web App Manifest | 4 | 2 | 1 | 1 | 1 | 1 | 1.7 |
|  | Vite PWA plugin | 4 | 2 | 1 | 1 | 1 | 1 | 1.7 |
| E. Local Data Storage | IndexedDB | 4 | 2 | 2 | 2 | 2 | 2 | 2.3 |
|  | Dexie.js | 4 | 2 | 1 | 2 | 2 | 2 | 2.2 |
|  | Data schema design | 4 | 2 | 3 | 3 | 3 | 3 | 3.0 |
| F. SVG Manipulation & Interaction | SVG DOM | 1 | 5 | 2 | 2 | 2 | 2 | 2.3 |
|  | SVG event handling | 1 | 5 | 2 | 1 | 2 | 2 | 2.2 |
|  | PanZoom library | 2 | 3 | 1 | 1 | 2 | 2 | 1.8 |
|  | Clickable hit regions | 2 | 4 | 2 | 1 | 2 | 2 | 2.2 |
|  | Adobe Illustrator | 1 | 5 | 1 | 2 | 1 | 3 | 2.2 |
| G. Mobile & Responsive Design | Touch events | 4 | 4 | 2 | 2 | 1 | 3 | 2.7 |
|  | Responsive design | 4 | 4 | 3 | 2 | 1 | 3 | 2.8 |
|  | Viewport config | 4 | 4 | 3 | 3 | 1 | 2 | 2.8 |
| H. File Import & Export | File-Saver.js | 4 | 2 | - | 1 | 1 | 2 | 2.0 |
|  | PapaParse (CSV) | 5 | 1 | 1 | 2 | 1 | 1 | 1.8 |
|  | jsPDF / pdf-lib | 5 | 1 | 2 | 1 | 1 | 1 | 1.8 |
| I. Search | Fuse.js | 4 | 2 | 1 | 1 | 3 | 3 | 2.3 |
| J. Forms & Validation | React Hook Form | 3 | 2 | 1 | 1 | 1 | 3 | 1.8 |
|  | Form validation | 4 | 4 | 3 | 2 | 3 | 4 | 3.3 |
| K. Testing | Vitest / Jest | 1 | 2 | 2 | 2 | 1 | 1 | 1.5 |
|  | React Testing Library | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
|  | Playwright / Cypress | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
| L. Version Control | Git | 4 | 4 | 4 | 4 | 5 | 4 | 4.2 |
|  | GitHub (PRs, code review) | 5 | 4 | 4 | 4 | 5 | 4 | 4.3 |
| M. Deployment & CI/CD | GitHub Actions | 5 | 4 | 4 | 3 | 5 | 3 | 4.0 |
|  | Hosting (Netlify/Vercel/Pages) | 5 | 4 | 2 | 2 | 2 | 2 | 2.8 |
| N. Debugging & Performance | Chrome DevTools | 5 | 2 | 3 | 3 | 3 | 3 | 3.2 |
|  | React DevTools | 4 | 2 | 1 | 1 | 1 | 3 | 2.0 |
|  | Service Worker debugging | 4 | 3 | 1 | 1 | 1 | 1 | 1.8 |
|  | Cross-browser testing | 4 | 4 | 2 | 2 | 3 | 2 | 2.8 |
|  | SVG rendering performance | 3 | 3 | 1 | 1 | 1 | 1 | 1.7 |

## 4. Team Skill Evaluation

### 4.1 Team strengths (average >= 3.5)

These are fine, no learning needed. Mostly the basics and the Git/GitHub side of things

-       GitHub (PRs, code review) (avg 4.3)

-       Git (avg 4.2)

-       HTML5 (avg 4.0)

-       CSS3 (avg 4.0)

-       JavaScript (ES6+) (avg 4.0)

-       GitHub Actions (avg 4.0)

### 4.2 Skills that could be stronger (avg 2.5-3.4)

Usable but should still be reinforced. In most cases, James is comfortable and can help the rest of us.

-       Touch events (avg 2.7)

-       Responsive design (avg 2.8)

-       Viewport config (avg 2.8)

-       Hosting (Netlify/Vercel/Pages) (avg 2.8)

-       Cross-browser testing (avg 2.8)

-       Data schema design (avg 3.0)

-       Chrome DevTools (avg 3.2)

-       Form validation (avg 3.3)

### 4.3 Skill gaps (avg 1.5-2.4)

This is where most of the learning work is. A lot of the React ecosystem, PWA stuff and the import/export libraries.

-       Vitest / Jest (avg 1.5)

-       Web App Manifest (avg 1.7)

-       Vite PWA plugin (avg 1.7)

-       SVG rendering performance (avg 1.7)

-       Vite (avg 1.8)

-       PanZoom library (avg 1.8)

-       PapaParse (CSV) (avg 1.8)

-       jsPDF / pdf-lib (avg 1.8)

-       React Hook Form (avg 1.8)

-       Service Worker debugging (avg 1.8)

-       TypeScript (avg 2.0)

-       React Router (avg 2.0)

-       Tailwind CSS (avg 2.0)

-       PWA concepts (avg 2.0)

-       File-Saver.js (avg 2.0)

-       React DevTools (avg 2.0)

-       Service Workers (avg 2.2)

-       Dexie.js (avg 2.2)

-       SVG event handling (avg 2.2)

-       Clickable hit regions (avg 2.2)

-       Adobe Illustrator (avg 2.2)

-       React (avg 2.3)

-       IndexedDB (avg 2.3)

-       SVG DOM (avg 2.3)

-       Fuse.js (avg 2.3)

### 4.4 Critical Gaps (avg < 1.5)

Essentially, nobody knows these. We need to start on them early. State management (Zustand/Redux) is the biggest worry because almost every feature uses it, and the testing tools are important because we need them for the Definition of Done.

-       Zustand / Redux (avg 1.0)

-       React Testing Library (avg 1.0)

-       Playwright / Cypress (avg 1.0)

-       Command Pattern (Undo/Redo) (avg 1.3)

### 4.5 Team Strengths

James rated 4 or 5 on nearly everything, so he's basically the tech lead. Andoni is the only one with strong SVG and Illustrator skills, so he'll own the skeleton SVG work. Tinashe scored the highest of the juniors on Command Pattern (3), so he's a good pair for James on undo/redo. Thisen has the strongest Git score (5) and can look after the CI/CD side.

## 5. Learning plan

For each gap we picked an owner and a learning resource. Priority is just how urgently we think it needs to be picked up - High = we probably need it in the first bits of coding, Medium = needed but not immediately, Low = can wait. We're not being too strict with timings because everyone has other units and it's hard to predict how long each thing takes; the idea is more that whoever owns a skill picks it up when they start working on that part of the code.

| Skill | Who | Resource | Priority |
| --- | --- | --- | --- |
| Zustand | Everyone, James can help | Zustand docs + a short YouTube tutorial | High |
| Command Pattern (Undo/Redo) | James + Andoni | Refactoring Guru article, then try a small demo | High |
| Vitest + React Testing Library | Shakeel + Thisen | Vitest docs, Testing Library docs | High |
| Playwright | Thisen | Playwright 'Getting Started' page | Medium |
| PWA (Service Worker + Manifest) | James, Evan + Tinashe to pair | web.dev PWA course, Vite PWA plugin readme | High |
| IndexedDB + Dexie.js | Evan + Tinashe | Dexie 'Getting Started' page | High |
| React + Vite + Tailwind basics | Andoni, Evan, Shakeel, Thisen, Tinashe | React docs; James can walk us through the setup when we start | High |
| React Router | Evan | React Router docs + short tutorial | Medium |
| React Hook Form | Evan + Tinashe | React Hook Form docs | Medium |
| PapaParse + File-Saver.js | James, Tinashe to pair | PapaParse docs, File-Saver readme | Medium |
| jsPDF / pdf-lib | James | jsPDF docs | Medium |
| PanZoom + SVG events | Andoni + James | svg-pan-zoom readme | High |
| Fuse.js | Tinashe + Thisen | Fuse.js docs (short) | Low |
| TypeScript basics | Everyone, James can help | TypeScript Handbook 'Basics' | Medium |
| SVG rendering performance | Andoni + James | MDN 'Optimizing SVG' | Low (later) |

How we'll actually make this work: whoever picks up a new tool can share the useful links or a short summary in the Discord channel so the rest of us don't have to start from scratch. For the trickier stuff we'll try to pair up on the first PR that touches it, so the owner isn't the only one who understands the code.

## 6. Tools and resources

Everything below is either free, already owned, or available through a UWA student licence. We don't need any budget or purchases.

| Type | What | Why we need it | Cost |
| --- | --- | --- | --- |
| Dev | Node.js + npm | To run the project locally and install packages | Free |
| Dev | VS Code | Editor | Free |
| Dev | React, Vite, TypeScript, Tailwind | The frontend stack | Free |
| Dev | Dexie.js | Local storage (IndexedDB wrapper) | Free |
| Dev | PanZoom / svg-pan-zoom | Zoom and pan on the skeleton | Free |
| Dev | PapaParse, File-Saver.js, jsPDF | CSV and PDF import/export | Free |
| Dev | React Hook Form | Forms for site/context/skeleton metadata | Free |
| Test | Vitest + React Testing Library | Unit and component tests | Free |
| Test | Playwright | End-to-end tests | Free |
| Design | Adobe Illustrator | SVG skeleton creation (Andoni) | UWA student licence |
| Design | Figma | UI mockups | Free tier |
| Team | GitHub repo | Version control | Free (student) |
| Team | GitHub Actions | Run tests automatically on PRs | Free |
| Team | Discord | Team chat | Free |
| Team | Google Drive / Docs / Sheets | Shared docs and meeting notes | Free |
| Deploy | Netlify or Vercel | Host the PWA so client can try it | Free tier |
| Info | Zonation reference paper (Knüsel & Outram) | Definition of bone zones | From client |
| Info | Colour / state standards | How to visually represent bone states | To confirm with client |
| Hardware | Team laptops | Development | Already have |
| Hardware | Android + iPhone + iPad | Test on real devices | Team's personal devices |

### 6.1 Setup actions

-       Make sure everyone has access to the Team 53 GitHub repo (James).

-       Set up the initial React + Vite + Tailwind project in the repo so everyone can clone and start (Evan).

-       Set up Netlify or Vercel and hook it up to the repo so we get a preview build for every PR (Thisen).

-       Confirm Andoni's Illustrator licence is active for the semester (Andoni).

-       Ask the client for the zonation reference paper and any colour/state standards (James - already has the intro email drafted).

-       List everyone's test devices (models + OS versions) so we know our real device coverage (Shakeel).

## 7. Skill-related risks (for the Risk Register)

Three risks that come out of this audit and should also go in Tinashe's Risk Register: (1) Too much depends on James - if he's unavailable for a stretch we lose our strongest person on PWA, PDF export and hosting. Fix: pair on those areas from Sprint 2. (2) Nobody knows testing (React Testing Library and Playwright both scored 1.0), so there's a risk we ship untested code or drop tests under time pressure. Fix: start testing training in Week 2 and make tests part of the Definition of Done. (3) Only Andoni knows SVG well, so the SVG pipeline has no backup. Fix: get James to shadow Andoni so the export/embed step for the SVG isn't blocked if Andoni is away.

## 8. Conclusion

The team is solid on the basics and on collaboration tools, but there are real gaps in the React ecosystem, PWA and testing. None of them are dealbreakers - everything we need to learn is open-source with lots of free tutorials, and James can mentor the rest of us. If we stick to the learning plan and pair up on the first Sprint 2 PRs, we should be fine.

# Risk Register

| Risk ID | Risk Name | Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R1 | Client Misalignment & Missing Feedback | Inconsistent meetings or poor communication with the client may lead to wrong assumptions about project requirements. | Medium | High | Establish recurring meeting schedules early. Copy all team members on emails to keep everyone in the loop & use Teams and Discord for everyday communication between team members. |
| R2 | Architecture Delay – No Existing recording tool | Because there is no existing version of the app to reference, the team may waste time figuring out how to build the structure from scratch. | Medium | Medium | Research existing manual recording tools and use open-source 2D SVG rendering examples |
| R3 | Unrealistic Project Scope (Scope Creep) | Setting over-ambitious goals (e.g., trying to support child/adolescent SVGs immediately) can lead to an unfinished project. | High | High | Set a MVP boundary early in the process which means focus only on adult skeletons |
| R4 | SVG Zonation | Splitting the skeleton into interactive “bone zones” is highly time-consuming and can delay coding. | High | High | Assign high priority to Zonation and start preparation early |
| R5 | Skills Gap | Limited software development skills within the team can delay implementation | Medium | High | Assign project roles based on current abilities. Where necessary, skills are learnt before development starts. |
| R6 | Database & SVG Naming Mismatch | The database schema designed does not match the IDs used by the SVG designer, causing data errors. | Medium | Medium | Create a shared “Naming Convention” document (e.g., in GitHub) that both the SVG designer and database coder must follow. |
| R7 | CSV Export/Import Failures | Issues writing the parser could result in the application failing to export valid CSVs or failing to read imported CSVs. | Medium | High | Design the CSV schema first. Write simple, isolated JavaScript validation utility functions to test importing and exporting before integrating with the DB. |
| R8 | Device UI Layout Distortion | Varying phone screen sizes can cause browser address bars to stretch the skeleton aspect ratio or push controls off-screen. | High | Medium | Contain the SVG inside fixed aspect ratio parent wrappers |
| R9 | Touchscreen & Zoom Usability Lag | Pan and zoom functionality works well on desktop browsers but is laggy or unresponsive on small mobile screens. | Medium | Medium | Possibly implement click-to-zoom as a backup mechanism for smaller bones in hands and feet, rather than relying on pinch-to-zoom. |
| R10 | Local Storage Quotas & Unexpected Deletion | Mobile browsers enforce strict storage quotas and automatically clear IndexedDB under disk pressure, causing permanent data loss. | High | High | Emphasize that CSV exports are the primary permanent backup. |
| R11 | Lack of Baseline for Verification | No existing app to compare functionality against makes it hard to verify if the app runs correctly. | Medium | Medium | Create a thorough testing plan combining Unit Tests, Integration Tests, System Tests, and User Acceptance Tests. |
| R12 | High Application Complexity | The client and users find the app interface too difficult to use. | Medium | High | Keep the user interface (UI) as simple and intuitive as possible. Allow the client to test the app before deployment |
| R13 | Team Communication Breakdown | Missed updates or misalignment on code integration can stall team momentum. | Medium | High | Use Discord for daily quick updates, CC for all emails and weekly meetings. |
| R14 | Timesheet Submission Penalties | Team members delaying submission of Booked Hours | High | Medium | Agree on a deadline to allow Project Manager enough time to gather all necessary details and update Spreadsheet |
| R15 | Imbalanced Technical Contribution | One or two members doing all the heavy coding, leading to potential exhaustion and unattended tasks. | Medium | High | Divide development tasks amongst team members. Assigning Project Manager to everyone at least once throughout the course of the Semester |

# Project Acceptance Tests

## Test A: Creating a Skeletal Inventory and Entering Metadata

### Introduction and Overview

Test A evaluates the system's ability to create a new skeletal inventory and enter the required baseline metadata. The test verifies that a user can start a new inventory, provide the required information, and successfully create the corresponding skeletal record.

The test focuses on the initial data-entry workflow and ensures that the information entered by the user is correctly associated with the skeletal inventory.

### Test Specification

This test demonstrates the following system requirements:

- The system shall allow a user to create a new skeletal inventory.

- The system shall allow the user to enter the required baseline metadata.

- The system shall provide appropriate input fields for the required metadata.

- The system shall validate required metadata fields where applicable.

- The system shall create a skeletal inventory containing the entered metadata.

Methods tested:

- Creating a new skeletal inventory.

- Entering metadata into the provided fields.

- Submitting the inventory.

- Verifying that the entered information is correctly recorded.

Conditions of test:

- Supported smartphone or desktop browser with the Progressive Web App running.

### Test Description

Location of test: To be developed

Means of Control:
 Data will be entered manually by a tester using the application’s user interface.

Data

Input Data:

Example metadata:

- Inventory ID: TEST-001

- Sex/Gender: Male

- Age: Adult

- Other required metadata specified by the Requirements Analysis Document.

Input Commands:

- Open the application.

- Select the option to create a new skeletal inventory.

- Enter the required metadata into the appropriate fields.

- Submit/create the inventory.

Output Data (expected):

- A new skeletal inventory is created.

- The entered metadata is associated with the inventory.

- The user is taken to the skeletal inventory interface.

- The entered information can be viewed or accessed after creation.

- The system should provide appropriate feedback when the inventory is successfully created.

- If required information is missing or invalid, the system should identify the relevant field and prevent creation until the issue is resolved.

Procedure:

- Launch the application.

- Select Create New Inventory.

- Enter valid values into all required metadata fields.

- Submit the form.

- Confirm that the skeletal inventory is created.

- Check that the entered metadata is displayed correctly.

- Close and reopen the inventory if applicable.

- Verify that the metadata remains associated with the correct inventory.

### Test Analysis Report

Function:
 The test will demonstrate whether the system can create a skeletal inventory and correctly record the metadata entered by the user.

Performance: Application is yet to be developed

Data Measures:

| Measure | Target |
| --- | --- |
| Inventory creation | Successful |
| Required metadata accepted | 100% of valid required fields |
| Metadata recorded correctly | 100% |
| Invalid/missing required data handled | Appropriate validation displayed |
| Created inventory accessible | Yes |

Errors/Deficiencies: Application is yet to be developed

## Test B: Selecting/Colouring Bones by Changing Their Condition

### Introduction and Overview

It evaluates the system's ability to allow a user to select individual bones or bone segments and change their condition using the colour-coding functionality.

The test verifies that the user can interact with the skeletal SVG, select the appropriate anatomical element, and assign a condition such as complete, absent, fragmentary, unknown, or highly crushed/distorted.

### Test Specification

This test demonstrates the following system requirements:

- The system shall display a skeletal outline that allows individual bones to be selected.

- The system shall allow the user to select individual bones or defined bone segments.

- The system shall allow the condition of a selected bone to be changed.

- The system shall visually represent the selected condition using the appropriate colour.

- The system shall support the defined bone condition categories:

  - Complete

  - Absent

  - Fragmentary

  - Unknown

  - Highly crushed/distorted

- The selected condition shall remain associated with the relevant bone.

Methods tested:

- Selecting a bone on the skeletal SVG.

- Selecting a condition.

- Applying the condition to the selected bone.

- Verifying that the bone's visual state changes appropriately.

- Selecting another bone and applying a different condition.

### Test Description

Location of test: To be developed

Means of Control: Manually testing using mouse, touchscreen, or other supported input device.

Data

Input Data (Example conditions):

- Femur → Complete

- Tibia → Fragmentary

- Humerus → Absent

- Radius → Unknown

- Ulna → Highly crushed/distorted

Input Commands:

- Open an existing skeletal inventory.

- Navigate to the skeletal visualisation.

- Select a bone.

- Select a condition from the available condition options.

- Apply the condition.

- Repeat the process for additional bones using different conditions.

Output Data (expected):

- The selected bone changes to the colour associated with the selected condition.

- The correct bone is affected.

- Other bones remain unchanged.

- The selected condition is associated with the correct bone.

- Multiple bones can have different conditions simultaneously.

- The system should provide appropriate visual feedback when a bone is selected.

- The system should provide visual feedback when the bone's condition is changed.

- If the user attempts an invalid operation, the system should provide appropriate feedback where applicable.

Procedure:

- Open an existing skeletal inventory.

- Navigate to the skeletal visualisation.

- Select a specific bone, such as the femur.

- Select Complete as the bone condition.

- Verify that the femur changes to the appropriate colour.

- Select another bone, such as the tibia.

- Select Fragmentary.

- Verify that the tibia changes to the appropriate colour.

- Repeat the process using other available conditions.

- Verify that each bone retains its assigned condition.

- Check that changing one bone's condition does not unintentionally change another bone.

### Test Analysis Report

Function: Demonstrate whether users can select individual bones and change their condition through the colour-coding interface.

Performance: Application is yet to be developed

Data Measures: Application is yet to be developed

| Measure | Target |
| --- | --- |
| Bone selection | Correct bone selected |
| Condition assignment | Correct condition applied |
| Visual colour change | Correct colour displayed |
| Multiple bone conditions | Supported |
| Unselected bones | Remain unchanged |
| Condition retained | Correct condition remains associated with bone |

Errors/Deficiencies: Application is yet to be developed

## Test C: Offline Operation and Data Persistence

### Introduction and Overview

This test checks if the application functions correctly with no network connection, and that case data entered by the user is correctly saved and retrieved from the device’s internal browser storage which satisfies the project’s offline-first and zero-cost storage requirement.

### Test Specification

Test C should demonstrate the requirement where the application must operate completely offline, with all case records saved into the device’s internal browser storage, and the data persists after the app is closed and reopened without requiring any network or backend.

Methods tested:

- Case storage

- Data saved after segment state is updated

- Data retrieval after app closed and reopened

- PWA loading with no network connection

Conditions of test:

- Application previously loaded at least once while online

- Device network connection disabled

- Browser storage not cleared before the test

### Test Description

Location of test: To be developed

Mean of Control: Manual testing where a team member performs the actions mentioned below on a device and observes the outcome

Data:

Input Data:

- Case metadata: Site, Context, SpecimenID

- At least 5 bone segment states applied

Input Commands:

- Disable network connection (enable airplane mode)

- Open the application

- Create a new case with the input data

- Force-close the application

- Reopen the application

- Navigate to the case created in step 3

Output Data (expected):

- App loads fully with no errors or blank screens despite no network connection

- The case created in step 3 appears in the case list after reopening

- All bone segment states set are still correctly reflected when the case is reopened

- No data loss or corruption in any field

### Test Analysis Report

Function: Shows that the application loads, operates, and persists user entered case data without any network connection using the browser internal storage.

Performance: Application is yet to be developed

Data measures: Application is yet to be developed

Errors/Deficiencies: Application is yet to be developed

## Test D: Bone Search and Navigation

### Introduction and Overview

This test verifies that the user can navigate the 2D SVG skeletal image on a touchscreen device which includes pinch-to-zoom, panning, and moving in and out of detailed sub-views for complex bones such as the skull.

### Test Specification

Test D ensures the requirement for mobile touch navigation on the segmented skeletal image, and for complex bones to provide a separate detailed sub-view.

Methods tested:

- Pinch-to-zoom handling

- Pan handling

- Navigation into sub-view and back to main skeleton view

Conditions of test:

- Test performed on physical touchscreen device

- An active case with the base SVG loaded

### Test Description

Location of test: To be developed

Mean of Control: Manual testing where a team member interacts with the touchscreen and observe the response

Data:

Input Data:

- An open case with the skeleton SVG active

- Target region for sub-view testing: the skull

Input Commands:

- Two-finger pinch outward on the SVG

- Two-finger pinch inward on the SVG

- Single-finger drag across the SVG

- Navigate into the sub-view of the skull

- Navigate between left side and right side sub-views

- Navigate back into the main skeleton SVG

Output Data (expected):

- SVG zooms in/out smoothly on the target location

- SVG pans without any lag or any unexpected movements observed

- Tapping the dedicated area for the skull will open a separate SVG view for its side view

- Switching between the skull's sub-views shows the correct corresponding SVG each time

- Returning from the skull sub-view will show the main skeleton SVG with no observed issues

### Test Analysis Report

Function: Demonstrates that touch-based navigation and navigation into/out of the skull's detailed sub-views function correctly on a touchscreen device

Performance: Application is yet to be developed

Data measures: Application is yet to be developed

Errors/Deficiencies: Application is yet to be developed

## Test E: Import and Export

### Introduction and Overview

This test verifies that users can export saved case data from the application and that exported data can be correctly re-imported which can either be back into the same device or into a different instance of the application without any data loss.

### Test Specification

Test E demonstrates the requirement that the application must allow users to export all saved cases as data backups or printable reports, supporting data portability between devices without any dependencies on cloud infrastructure.

Methods tested:

- Export of case data

- Export of a case as a printable report

- Import using the exported case data

- Data integrity check after a full export

Conditions of test:

- At least one fully completed case exists in storage prior to testing

- Testing performed with no network connection

### Test Description

Location of test: To be developed

Mean of Control: Manual testing where a team member will export and import through the app and inspect the exported file and the imported data

Data:

Input Data:

- At least one completed case records already saved

Input Commands:

- Trigger “Export Case” from the application

- Trigger “Export as printable report” from a case

- Using another device trigger “Import” using any of the exported cases

Output Data (expected):

- A file is generated and downloaded, containing all selected case records with metadata and full segment state data intact

- A PDF is generated for the selected case in a printable layout

- Importing a valid file successfully adds the contained case

- Every field in the imported case matches the original case data

### Test Analysis Report

Function: Shows that the case data can be exported in backup and reporting formats, and can be imported with full data integrity

Performance: Application is yet to be developed

Data measures: Application is yet to be developed

Errors/Deficiencies: Application is yet to be developed

# Set of Stories

List of features that will be ideal in the MVP:

- User needs reliable export to CSV or PDF

- User needs to have reliable storage for the Progressive Web App so they won’t have their data deleted if they forget to export it

- User would like to have an intuitively designed web app where they can label each bone’s state

- The user would also like to set different case, bone and site IDs for different skeletons, sites and bones

- The user would like to have offline functionality, where there isn’t any backend storage and it’s all done offline locally on the user’s device

- The user would like to be able to zoom in on certain “bone zones” to clearly view each bone section

- The user would like the Progressive Web App seamlessly supported on both IOS and Android to minimise version incompatibility

- The user would like a select all button to apply a particular state to either the whole skeleton or certain parts to minimise how long it takes to map certain areas of the skeleton

- Multiple skeletons will ideally be saved in the app itself so the user can switch between them as much as they like to modify existing changes

- The skeleton SVG will ideally be scrollable for the user so that they can easily navigate and pan the SVG for certain areas to mark and label.