Scope of Work

Sprint 1 Deliverable | CITS3200 Team 53

Version: R0.1

Date of Submission: August 12 2026

Audience: Client, project coordinator, project auditor

Project team: James Caporn, Andoni Karafilakis, Yupei Zhou,

Shakeel Jaumally, Thisen Malalasena, Tinashe Nemacha

# 1.0 Document Purpose and General Goals

This document defines the agreed direction and purpose of the OsteoMap Skeletal Inventory project for Sprint 1. It adapts the STARS Requirements Analysis Document structure (found on LMS) to the needs of our project and provides a testable baseline for design and implementation.

## General Goals

Provide a practical mobile recording tool for researchers working with skeletal remains.

Allow users to record bone states directly on clickable SVG bone zones.

Support fieldwork where an internet connection is absent, unreliable, or undesirable.

Store sites, contexts, skeletons, metadata, and bone-zone states locally on the user device.

Support portable backups and reporting through CSV and PDF import and export.

Keep our goals achievable within the semester limit and avoid unjustified scope expansion.

# 2.0 Current System

# Many researchers currently document skeletal completeness using manual recording methods, such as paper forms, printed skeletal diagrams, and Excel spreadsheets, rather than purpose-built digital applications. The client’s exact current recording workflow, including the forms, spreadsheets, diagrams, and reporting conventions used, has not yet been formally documented and should be confirmed.

# The principal limitations addressed by this project are the reliance on time-consuming manual processes, the difficulty of recording detailed bone-zone information efficiently on a mobile device, the need to work without network access, and the need to preserve and transfer records without relying on paid cloud infrastructure.

# 3.0 Proposed System

## 3.1 Overview

OsteoMap will provide a mobile-optimised workspace organised around sites, contexts, and uniquely identifiable skeletons. Users will enter case metadata, select a front or rear skeletal view, pan and zoom the diagram, and assign a fixed state and associated colour to individual bone zones. Complex anatomical regions will open higher-fidelity SVG views for more detailed selection. Records will remain available offline in browser-managed device storage and may be imported or exported for backup or sharing.

## 3.2 Functional Requirements

| Capability | Requirement | Preliminary acceptance statement |
| --- | --- | --- |
| Mobile PWA | The system should be a mobile Progressive Web Application. | The interface is usable on supported smartphones (IOS and Android), can be installed from browser, and can launch as an application. |
| Offline storage | The system should store records offline with the greatest persistence possible. | A saved record remains available after the app is closed and reopened without a network connection. Storage limitations and backup guidance are communicated to the user. |
| Case import and export | The system should import and export cases in CSV and produce PDF reports (possible extension). | A user can export stored case data to CSV, import a valid supported CSV, and create a PDF containing the generated image, case, context, specimen, and optional fields. |
| Bone-zone categories | Each bone zone should support the states Complete, Absent, and Fragmentary. | Each selectable zone stores exactly one permitted state, or an ‘unrecorded’ default state. |
| Zone interaction | Selecting a bone zone should allow the user to change its state and associated colour. | A touch opens or cycles the state control, and the selected state is reflected consistently in both stored data and the SVG colour. |
| Higher-fidelity anatomy | Selecting the skull, pelvis, spine, or scapula should display a higher-fidelity SVG for more specific bone-zone selection. | Each named region opens the appropriate detailed view and selections are retained when the user returns to the whole-skeleton view. |
| Zonation method | The skeletal SVG assets should be divided into clickable bone zones defined by the agreed zonation method reference. | Every in-scope bone or detailed region is mapped to an approved zone identifier and can be selected independently where required. |
| Front and rear views | The system should provide front and rear skeletal views. | The user can switch views without losing recorded state, and each view presents the correct selectable anatomy. |
| Pan and zoom | The skeletal workspace should support pan and zoom interaction. | Users can reposition the canvas and zoom in or out sufficiently to select small zones without causing glitches/bugs. |
| Record hierarchy | The home page should manage unique sites, contexts, and skeletons, and every skeleton should be uniquely identifiable. | The user can navigate the Site > Context > Skeleton hierarchy and the system prevent or clearly resolves duplicate identifiers. |
| Bulk and whole-bone selection | The system should allow Select All for the skeleton and whole-bone selection in addition to individual zone selection. | The user can apply one state to the entire skeleton or a complete bone. The final one-click/two-click interaction is approved through UI testing. |
| Undo and redo | The bottom task bar should provide convenient Undo and Redo controls and preserve approximately the last ten actions. | At least ten recent mapping actions can be reversed in order and reapplied during the active editing session. |
| Edit and delete | The user should be able to edit, rename, and delete existing sites, contexts, and skeletons. | Available actions follow the hierarchy, changes are made locally, and delete operations require confirmation. |
| Metadata capture | Creation forms should capture site code, context, skeleton ID, age, sex, date, and notes. | Required fields are validated, configured age and sex values are selectable, notes accept free text, and saved metadata is shown with the correct skeleton record. |

## 3.3 Non-Functional Requirements

| Quality area | Requirement |
| --- | --- |
| Offline-first operation | After the initial installation, record-management and skeletal-mapping workflow should operate without network access. |
| Mobile usability | The interface should be designed primarily for touchscreen smartphones, with controls and selectable regions suitable for touch input. |
| Data durability | The implementation should use the most suitable browser storage available for structured local records. Because browser-managed storage cannot be guaranteed to be permanent, the system should support user-controlled exports as backups. |
| Responsiveness | Common actions such as opening a case, changing a zone state, switching views, and undoing an action should feel responsive under normal project data volumes. Excessive delays from poor data management should be avoided. |
| Portability | The application should run in agreed modern mobile browsers without requiring a platform-specific app-store build. |
| Reliability and integrity | State changes, metadata edits, imports, and exports should not silently corrupt or discard existing case data. Invalid operations should produce a clear explanation. |
| Cost | The deployed solution should not depend on paid cloud storage or other expensive server infrastructure for its core operation. |
| Privacy and security | Case data should remain local unless the user deliberately exports it. No authentication, or shared access is assumed in the current scope. |
| Learnability | A researcher or student familiar with skeletal recording should be able to complete the principal workflow with no training and without needing to understand the tech stack behind the implementation. |

## 3.4 Error Handling

- Creation form should identify missing or invalid required metadata before saving.

- An invalid, or incomplete CSV import should fail safely and explain the error.

- Deletion of a site, context, or skeleton should clearly state the effect & require confirmation.

- The application should warn the user when local storage is unable to complete a save.

- Interrupted or failed exports should not change the underlying saved case.

- Navigation between whole-skeleton and detailed SVG views should not lose unsaved mapping.

- Touch gestures for pan or zoom should be distinguished from taps intended to change bone-zone state.

## 3.5 System Interfaces

| Interface | Purpose |
| --- | --- |
| SVG assets | Anatomically prepared two-dimensional vector files containing stable identifiers for bones and bone zones. |
| Browser storage | Structured local storage used for sites, contexts, skeletons, metadata, mapped states, and relevant application settings. |
| CSV | Portable structured case data for backup, transfer, and analysis. The schema and validation rules require approval. |
| PDF | Printable human-readable case report containing the agreed skeletal image and case information. |
| PWA cache | Application files required to reopen and use the core workflow offline after the initial load. |

## 3.6 Environment Where App Will Be Used

The primary environment is field, (or laboratory) use on a smartphone, potentially in locations with no reliable internet access. The design should account for small screens, touch input, variable lighting, brief interruptions, and the possibility that users move between locations while retaining records on one device. No unusual environmental hardening of the device itself is included.

# 4.0 Scope Boundaries

## 4.1 Included in the Current Scope

- A mobile, installable, offline-first progressive web application.

- Local creation and management of sites, contexts, and unique skeletons.

- Metadata capture for site code, context, skeleton ID, date, age, sex, and notes.

- Front and rear SVG skeletal views with pan, zoom, and touch selection.

- Clickable zonation-method bone regions with Complete, Absent, and Fragmentary states and associated colours.

- Whole-bone, detailed-zone, and full-skeleton state application.

- Detailed SVG views for the skull, pelvis, spine, and scapula.

- Undo and redo for recent mapping actions.

- CSV import/export and PDF report export.

- Editing, renaming, and deletion of saved records.

# 5.0 Constraints and Assumptions

- The project must be completed within the time allotted to our team (the end of sprint 3)

- Core functionality must work without a network connection and without paid cloud infrastructure.

- Data persistence is constrained by mobile browser and operating-system storage policies. no browser storag can guarantee permanent retention.

- The application depends on accurate, client-approved SVG assets whose regions are divided and labelled according to the agreed zonation method.

- Touchscreen size and gesture behaviour limit how small a directly selectable zone can be on the whole-skeleton view, requiring detailed views for complex regions.

- Import and export must use the agreed CSV and PDF formats; changes to those formats may affect compatibility and testing effort.

# 6.0 System Model

## Data Dictionary

| Entity | Meaning | Attributes | Relationship/note |
| --- | --- | --- | --- |
| Site | Top-level collection | Unique site code | Contains one or more contexts. |
| Context | Record grouping within a site | context value/code; site reference | Belongs to one site and contains one or more skeletons. |
| Skeleton | Uniquely identifiable specimen record | Skeleton ID, date, age, sex, notes, context reference | Owns mapping records and is the principal unit of case work. |
| Skeletal View | Display configuration | Front/rear, whole skeleton or detailed region | Provides the SVG containing selectable bones and zones. |
| Bone | Named anatomical structure | Bone identifier, name, side where applicable | Contains one or more zones and may support whole-bone selection. |
| Bone Zone | Selectable anatomical area | bone reference, zonation-method label | Receives one recorded state for a skeleton. |
| Zone State Record | Recorded observation | zone reference, state, associated colour | Links one skeleton to one zone and its current value. |
| History Action | Undo/redo entry | Action type, affected zones, before values; after values, order | Stores at least the last ten mapping actions for the active edit history. |

## 6.5 Database Relationships

- A Site contains one or more Contexts.

- A Context belongs to one Site and contains one or more Skeletons.

- A Skeleton belongs to one Context and owns its metadata and Zone State Records.

- Each Zone State Record refers to one client-approved Bone Zone. Bones and Bone Zones are defined by versioned SVG assets rather than recreated separately for every skeleton.

# 7.0 User Interface and Navigation Path

Home:

- view and manage sites; access import and export functions.

Site:

- view and manage contexts associated with the selected site.

Context:

- view and manage skeletons associated with the selected context.

Skeleton form:

- create or edit the skeleton identifier and metadata.

Mapping workspace:

- switch front/rear views, pan/zoom, select zones or full bones, apply states, and use Undo or Redo.

Detailed regional view:

- map higher-fidelity zones for the skull, pelvis, spine, or scapula, then return to the mapping workspace.

Export or report:

- create a CSV backup or PDF report for the selected case or agreed collection of cases.

# 8.0 Possible Extensions

| Item | Description |
| --- | --- |
| Colour-Blind Friendly Presentation | Either add ‘Pattern-Based’ bone zone states or add alternative colour palettes that correspond to different types of colour vision impairments. |
| Side-Unknown Feature | Allow the user to specify if they have identified a bone/zone and are unsure of which side of the body it belongs to (left/right). |

# 9.0 Artificial Intelligence Usage

Our client has authorized our group to use generative AI to assist in the development of the web application where appropriate. Evidence can be found in the project GitHub repository.