Skills and Resources Audit

CITS3200 - Team 53

Skeletal Zonation Web App - Sprint 1

1. Introduction

This is our Skills and Resources Audit for Sprint 1. The point of it is to figure out what skills the project actually needs, what our team already knows, and what we still need to learn before we start coding in Sprint 2. It also lists the tools and other resources we'll need.

The project is a mobile PWA that lets forensic and archaeological users record the state of human bones (complete, absent, fragmentary) on an interactive SVG skeleton. Data is stored offline in the browser, and users can export cases to CSV and PDF. The tech stack we agreed on is React + Vite for the frontend, Tailwind for styling, Dexie.js on top of IndexedDB for storage, and PanZoom for the SVG. Our team is James, Andoni, Evan, Shakeel, Thisen and Tinashe.

2. Skills we need for this project

We broke the technical skills into 14 categories based on the tech stack and the client requirements from our meeting on 4 August. Full list below:

A. Frontend Fundamentals

HTML, CSS, JavaScript and TypeScript. Basic stuff we use everywhere.

B. Frontend Framework & Build Tools

React for components, Vite to build, React Router for navigation between pages, Tailwind for styling.

C. State Management

A global store (Zustand or Redux) to keep track of the current skeleton and bone states. Also the Command Pattern for undo/redo (need to keep the last 10 actions).

D. Progressive Web App (PWA)

Making the app installable and work offline. Needs Service Workers, a Web App Manifest, and the Vite PWA plugin.

E. Local Data Storage

IndexedDB through Dexie.js. Also need to design the schema (Site -> Context -> Skeleton -> Bone -> Zone) properly, because if the schema is wrong everything else breaks.

F. SVG Manipulation & Interaction

The skeleton is an SVG divided into clickable bone zones. Need to handle click/touch events on the SVG, use PanZoom for zoom/pan, and prepare the source SVG in Illustrator.

G. Mobile & Responsive Design

It's mobile-first, so touch events (tap, long press, pinch), responsive layouts and correct viewport setup.

H. File Import & Export

CSV export/import with PapaParse, PDF export with jsPDF or pdf-lib (needs to include the annotated skeleton image), file download with File-Saver.js.

I. Search

A search bar to find bones by name (especially the small ones in hands/feet). Fuse.js gives fuzzy search.

J. Forms & Validation

Forms to create/edit sites, contexts and skeletons with metadata. React Hook Form + validation.

K. Testing

Unit tests (Vitest/Jest), component tests (React Testing Library), end-to-end tests (Playwright/Cypress).

L. Version Control

Git and GitHub. Feature branches, PRs, code review.

M. Deployment & CI/CD

GitHub Actions to run tests on every PR, deploy to Netlify/Vercel/GitHub Pages.

N. Debugging & Performance

Chrome DevTools, React DevTools, Service Worker debugging, testing on Safari iOS + Chrome Android, keeping SVG rendering fast.

3. Team skills matrix

Everyone rated themselves 1-5 on each skill (1 = never used it, 2 = heard of it, 3 = used a bit, 4 = comfortable, 5 = expert). We collected the ratings in a shared spreadsheet on 11 August 2026.

| Category | Skill | James | Andoni | Evan | Shakeel | Thisen | Tinashe | Avg |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. Frontend Fundamentals | HTML5 | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | CSS3 | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | JavaScript (ES6+) | 4 | 4 | 4 | 4 | 4 | 4 | 4.0 |
|  | TypeScript | 4 | 2 | 2 | 1 | 2 | 1 | 2.0 |
| B. Frontend Framework & Build Tools | React | 4 | 2 | 3 | 3 | 1 | 1 | 2.3 |
|  | Vite | 4 | 2 | 2 | 1 | 1 | 1 | 1.8 |
|  | React Router | 4 | 2 | 3 | 1 | 1 | 1 | 2.0 |
|  | Tailwind CSS | 4 | 2 | 2 | 1 | 2 | 1 | 2.0 |
| C. State Management | Zustand / Redux | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
|  | Command Pattern (Undo/Redo) | 1 | 1 | 1 | 1 | 1 | 3 | 1.3 |
| D. Progressive Web App (PWA) | PWA concepts | 4 | 3 | 2 | 1 | 1 | 1 | 2.0 |
|  | Service Workers | 4 | 2 | 2 | 2 | 2 | 1 | 2.2 |
|  | Web App Manifest | 4 | 2 | 1 | 1 | 1 | 1 | 1.7 |
|  | Vite PWA plugin | 4 | 2 | 1 | 1 | 1 | 1 | 1.7 |
| E. Local Data Storage | IndexedDB | 4 | 2 | 2 | 2 | 2 | 2 | 2.3 |
|  | Dexie.js | 4 | 2 | 1 | 2 | 2 | 2 | 2.2 |
|  | Data schema design | 4 | 2 | 3 | 3 | 3 | 3 | 3.0 |
| F. SVG Manipulation & Interaction | SVG DOM | 1 | 5 | 2 | 2 | 2 | 2 | 2.3 |
|  | SVG event handling | 1 | 5 | 2 | 1 | 2 | 2 | 2.2 |
|  | PanZoom library | 2 | 3 | 1 | 1 | 2 | 2 | 1.8 |
|  | Clickable hit regions | 2 | 4 | 2 | 1 | 2 | 2 | 2.2 |
|  | Adobe Illustrator | 1 | 5 | 1 | 2 | 1 | 3 | 2.2 |
| G. Mobile & Responsive Design | Touch events | 4 | 4 | 2 | 2 | 1 | 3 | 2.7 |
|  | Responsive design | 4 | 4 | 3 | 2 | 1 | 3 | 2.8 |
|  | Viewport config | 4 | 4 | 3 | 3 | 1 | 2 | 2.8 |
| H. File Import & Export | File-Saver.js | 4 | 2 | - | 1 | 1 | 2 | 2.0 |
|  | PapaParse (CSV) | 5 | 1 | 1 | 2 | 1 | 1 | 1.8 |
|  | jsPDF / pdf-lib | 5 | 1 | 2 | 1 | 1 | 1 | 1.8 |
| I. Search | Fuse.js | 4 | 2 | 1 | 1 | 3 | 3 | 2.3 |
| J. Forms & Validation | React Hook Form | 3 | 2 | 1 | 1 | 1 | 3 | 1.8 |
|  | Form validation | 4 | 4 | 3 | 2 | 3 | 4 | 3.3 |
| K. Testing | Vitest / Jest | 1 | 2 | 2 | 2 | 1 | 1 | 1.5 |
|  | React Testing Library | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
|  | Playwright / Cypress | 1 | 1 | 1 | 1 | 1 | 1 | 1.0 |
| L. Version Control | Git | 4 | 4 | 4 | 4 | 5 | 4 | 4.2 |
|  | GitHub (PRs, code review) | 5 | 4 | 4 | 4 | 5 | 4 | 4.3 |
| M. Deployment & CI/CD | GitHub Actions | 5 | 4 | 4 | 3 | 5 | 3 | 4.0 |
|  | Hosting (Netlify/Vercel/Pages) | 5 | 4 | 2 | 2 | 2 | 2 | 2.8 |
| N. Debugging & Performance | Chrome DevTools | 5 | 2 | 3 | 3 | 3 | 3 | 3.2 |
|  | React DevTools | 4 | 2 | 1 | 1 | 1 | 3 | 2.0 |
|  | Service Worker debugging | 4 | 3 | 1 | 1 | 1 | 1 | 1.8 |
|  | Cross-browser testing | 4 | 4 | 2 | 2 | 3 | 2 | 2.8 |
|  | SVG rendering performance | 3 | 3 | 1 | 1 | 1 | 1 | 1.7 |

4. What we're good at, what we're not

4.1 Team strengths (average >= 3.5)

These are fine, no learning needed. Mostly the basics and the Git/GitHub side of things - stuff we've all used in earlier units.

- GitHub (PRs, code review) (avg 4.3)

- Git (avg 4.2)

- HTML5 (avg 4.0)

- CSS3 (avg 4.0)

- JavaScript (ES6+) (avg 4.0)

- GitHub Actions (avg 4.0)

4.2 Skills that are okay but could be stronger (avg 2.5-3.4)

Usable but should still be reinforced. In most cases James is comfortable and can help the rest of us.

- Touch events (avg 2.7)

- Responsive design (avg 2.8)

- Viewport config (avg 2.8)

- Hosting (Netlify/Vercel/Pages) (avg 2.8)

- Cross-browser testing (avg 2.8)

- Data schema design (avg 3.0)

- Chrome DevTools (avg 3.2)

- Form validation (avg 3.3)

4.3 Skill gaps (avg 1.5-2.4)

This is where most of the learning work is. A lot of the React ecosystem, PWA stuff and the import/export libraries.

- Vitest / Jest (avg 1.5)

- Web App Manifest (avg 1.7)

- Vite PWA plugin (avg 1.7)

- SVG rendering performance (avg 1.7)

- Vite (avg 1.8)

- PanZoom library (avg 1.8)

- PapaParse (CSV) (avg 1.8)

- jsPDF / pdf-lib (avg 1.8)

- React Hook Form (avg 1.8)

- Service Worker debugging (avg 1.8)

- TypeScript (avg 2.0)

- React Router (avg 2.0)

- Tailwind CSS (avg 2.0)

- PWA concepts (avg 2.0)

- File-Saver.js (avg 2.0)

- React DevTools (avg 2.0)

- Service Workers (avg 2.2)

- Dexie.js (avg 2.2)

- SVG event handling (avg 2.2)

- Clickable hit regions (avg 2.2)

- Adobe Illustrator (avg 2.2)

- React (avg 2.3)

- IndexedDB (avg 2.3)

- SVG DOM (avg 2.3)

- Fuse.js (avg 2.3)

4.4 Critical gaps (avg < 1.5)

Basically nobody knows these. We need to start on them early. State management (Zustand/Redux) is the biggest worry because almost every feature uses it, and the testing tools are important because we need them for the Definition of Done.

- Zustand / Redux (avg 1.0)

- React Testing Library (avg 1.0)

- Playwright / Cypress (avg 1.0)

- Command Pattern (Undo/Redo) (avg 1.3)

4.5 Who's good at what

James rated 4 or 5 on nearly everything, so he's basically the tech lead. Andoni is the only one with strong SVG and Illustrator skills, so he'll own the skeleton SVG work. Tinashe scored the highest of the juniors on Command Pattern (3), so he's a good pair for James on undo/redo. Thisen has the strongest Git score (5) and can look after the CI/CD side.

5. Learning plan

For each gap we picked an owner and a learning resource. Priority is just how urgently we think it needs to be picked up - High = we probably need it in the first bits of coding, Medium = needed but not immediately, Low = can wait. We're not being too strict with timings because everyone has other units and it's hard to predict how long each thing takes; the idea is more that whoever owns a skill picks it up when they start working on that part of the code.

| Skill | Who | Resource | Priority |
| --- | --- | --- | --- |
| Zustand | Everyone, James can help | Zustand docs + a short YouTube tutorial | High |
| Command Pattern (Undo/Redo) | James + Andoni | Refactoring Guru article, then try a small demo | High |
| Vitest + React Testing Library | Shakeel + Thisen | Vitest docs, Testing Library docs | High |
| Playwright | Thisen | Playwright 'Getting Started' page | Medium |
| PWA (Service Worker + Manifest) | James, Evan + Tinashe to pair | web.dev PWA course, Vite PWA plugin readme | High |
| IndexedDB + Dexie.js | Evan + Tinashe | Dexie 'Getting Started' page | High |
| React + Vite + Tailwind basics | Andoni, Evan, Shakeel, Thisen, Tinashe | React docs; James can walk us through the setup when we start | High |
| React Router | Evan | React Router docs + short tutorial | Medium |
| React Hook Form | Evan + Tinashe | React Hook Form docs | Medium |
| PapaParse + File-Saver.js | James, Tinashe to pair | PapaParse docs, File-Saver readme | Medium |
| jsPDF / pdf-lib | James | jsPDF docs | Medium |
| PanZoom + SVG events | Andoni + James | svg-pan-zoom readme | High |
| Fuse.js | Tinashe + Thisen | Fuse.js docs (short) | Low |
| TypeScript basics | Everyone, James can help | TypeScript Handbook 'Basics' | Medium |
| SVG rendering performance | Andoni + James | MDN 'Optimizing SVG' | Low (later) |

How we'll actually make this work: whoever picks up a new tool can share the useful links or a short summary in the Discord channel so the rest of us don't have to start from scratch. For the trickier stuff we'll try to pair up on the first PR that touches it, so the owner isn't the only one who understands the code.

6. Tools and resources

Everything below is either free, already owned, or available through a UWA student licence. We don't need any budget or purchases.

| Type | What | Why we need it | Cost |
| --- | --- | --- | --- |
| Dev | Node.js + npm | To run the project locally and install packages | Free |
| Dev | VS Code | Editor | Free |
| Dev | React, Vite, TypeScript, Tailwind | The frontend stack | Free |
| Dev | Dexie.js | Local storage (IndexedDB wrapper) | Free |
| Dev | PanZoom / svg-pan-zoom | Zoom and pan on the skeleton | Free |
| Dev | PapaParse, File-Saver.js, jsPDF | CSV and PDF import/export | Free |
| Dev | React Hook Form | Forms for site/context/skeleton metadata | Free |
| Test | Vitest + React Testing Library | Unit and component tests | Free |
| Test | Playwright | End-to-end tests | Free |
| Design | Adobe Illustrator | SVG skeleton creation (Andoni) | UWA student licence |
| Design | Figma | UI mockups | Free tier |
| Team | GitHub repo | Version control | Free (student) |
| Team | GitHub Actions | Run tests automatically on PRs | Free |
| Team | Discord | Team chat | Free |
| Team | Google Drive / Docs / Sheets | Shared docs and meeting notes | Free |
| Deploy | Netlify or Vercel | Host the PWA so client can try it | Free tier |
| Info | Zonation reference paper (Knüsel & Outram) | Definition of bone zones | From client |
| Info | Colour / state standards | How to visually represent bone states | To confirm with client |
| Hardware | Team laptops | Development | Already have |
| Hardware | Android + iPhone + iPad | Test on real devices | Team's personal devices |

6.1 Setup actions

- Make sure everyone has access to the Team 53 GitHub repo (James).

- Set up the initial React + Vite + Tailwind project in the repo so everyone can clone and start (Evan).

- Set up Netlify or Vercel and hook it up to the repo so we get a preview build for every PR (Thisen).

- Confirm Andoni's Illustrator licence is active for the semester (Andoni).

- Ask the client for the zonation reference paper and any colour/state standards (James - already has the intro email drafted).

- List everyone's test devices (models + OS versions) so we know our real device coverage (Shakeel).

7. Skill-related risks (for the Risk Register)

Three risks that come out of this audit and should also go in Tinashe's Risk Register: (1) Too much depends on James - if he's unavailable for a stretch we lose our strongest person on PWA, PDF export and hosting. Fix: pair on those areas from Sprint 2. (2) Nobody knows testing (React Testing Library and Playwright both scored 1.0), so there's a risk we ship untested code or drop tests under time pressure. Fix: start testing training in Week 2 and make tests part of the Definition of Done. (3) Only Andoni knows SVG well, so the SVG pipeline has no backup. Fix: get James to shadow Andoni so the export/embed step for the SVG isn't blocked if Andoni is away.

8. Wrap-up

The team is solid on the basics and on collaboration tools, but there are real gaps in the React ecosystem, PWA and testing. None of them are dealbreakers - everything we need to learn is open-source with lots of free tutorials, and James can mentor the rest of us. If we stick to the learning plan and pair up on the first Sprint 2 PRs, we should be fine.